Sieve

A need-to-know communication router built on Caspian

Caspian Buildathon — project specification, v1 (locked)

Koustav Manna · 15-day build · Python / FastAPI / Postgres / React

# 1. Executive summary

Sieve is a communication router for small organisations. Every inbound message — from customers, applicants, vendors, and staff — arrives through a small set of agent identities provisioned by Caspian across email, Telegram, Slack and Discord. Sieve then decides three things about each message: what it is, who is allowed to see it, and who actually needs to be interrupted right now.

The product is deliberately not a unified inbox. A unified inbox makes the founder’s problem worse by removing the filtering that separate inboxes accidentally provided. Sieve inverts that: most people see less, and the system is accountable for every visibility decision it makes.

Core claim: out of 200 messages a day, the founder should personally see six — and be able to audit why the other 194 went elsewhere, and why specific people were deliberately excluded from specific messages.

# 2. Platform constraint (read before designing anything)

Caspian is a channel-adapter layer and hosted gateway. It provisions one identity for an agent — an inbox, a handle, a number — and delivers every inbound message to a single on_message handler, with threading, webhook verification, retries and reconnects owned by the layer. Free channels (email, Telegram, Slack, Discord) connect instantly; X, WhatsApp and iMessage are paid.

Two consequences that shape the entire design:

- Caspian provisions a new identity on a platform; it does not attach to an existing account. The agent sees only what is addressed to the agent. It cannot read the founder’s personal Gmail or the company’s pre-existing Slack history. Any design that assumes ambient observation of existing org traffic is invalid.

- The MCP server is on Caspian’s roadmap, not shipped. Integration is via the Python SDK (caspian-sdk), not MCP tool calls. Plan accordingly.

This is a constraint, not a defect. Designing the agent as the organisation’s front door produces a cleaner product than a surveillance layer would, and it keeps the demo fully live with nothing mocked.

## 2.1 The three legitimate ingestion paths

- Published identities. careers@, support@ and the agent’s Telegram handle are published on the company site. External inbound arrives natively.

- Forwarding rules. The founder sets a mail filter forwarding matching messages to the agent inbox. One-time setup, fully legitimate, and it recovers most of the "employee mails the founder directly" scenario. Note: the original sender must be parsed back out of the forwarded headers.

- Agent-in-the-room. The agent is installed into Slack and Discord and added to specific channels, so it sees traffic in those channels.

Anything outside these three is out of scope and must not appear in the pitch.

# 3. Agent identity topology

Three Caspian agent identities, no more. Each additional identity is another provisioning step that can fail live on stage.

- careers — applications, referrals, recruiter inbound.

- support — customer and vendor inbound.

- internal — staff traffic, forwarded founder mail, Slack and Discord channels.

Why this matters beyond tidiness: the arrival identity is a free, deterministic, perfectly accurate coarse label. A message arriving at careers@ is a job application because the sender said so — no model required. Those labels also accumulate into a genuine training set for the classification layer without any hand-annotation.

What identity topology does not buy is visibility. A new agent is a new door, not a wider window. All of the hard work — routine versus escalation, subject-of-complaint detection, budget arbitration — happens after the message lands inside one identity.

Implementation note: one process, one handler, one listen() loop. Branch on the inbound message’s agent_id inside the handler. Do not run a listener per agent.

# 4. Runtime pipeline

Nine stages, executed per message. Stages 1–3 are deterministic; 4–5 are inference; 6–9 are policy and delivery.

- Ingest. Single on_message. Persist raw payload, channel, agent_id, sender handle, thread id. Deduplicate on message id. Nothing downstream runs until the row exists.

- Resolve sender. Look up the handle in channel_handles. On a hit, attach the known person entity; on a miss, create a provisional entity flagged unknown. This is the seam where cross-channel identity resolution plugs in later without rewriting anything upstream.

- Coarse bucket. Derived directly from arrival identity. Free and deterministic.

- Fine bucket — classification cascade. See section 5.

- Subject extraction. Who is the message about? Required for barrier rules. Single cheap LLM call, applied only to internal-agent traffic.

- Visibility set. Start from role permissions for the assigned bucket, then subtract barrier rules — the subject entity and everyone in their reporting chain. Record a reason for every exclusion.

- Urgency and budget arbitration. Score urgency, compare against each recipient’s remaining daily alert budget, and apply the cost matrix. Items that exceed budget without clearing the cost threshold are demoted to the end-of-day digest rather than interrupting.

- Delivery. Route back out through Caspian to each recipient on their preferred channel. Use behavior_prompt() so the same escalation renders as a two-line Telegram ping for the founder and a structured email for the HR lead.

- Audit. Write an immutable record: message → deciding layer → bucket → visibility set → exclusions and reasons → delivery channel → timestamp. This record is the project’s credibility.

# 5. Classification cascade

Owner-defined buckets mean there are no labels at setup time, so a conventionally trained classifier is impossible on day one. The cascade solves this with three layers of increasing cost, each logged so the layer distribution itself becomes a reportable metric.

## L1 — Owner rules (critical path)

Explicit trigger phrases, sender allowlists, domain rules. Fires rarely, at near-perfect precision, and guarantees escalation on the cases the owner cares most about. Keyword matching is used strictly as a precision instrument, never as a classifier — recall is poor by construction, and the most important message of the month frequently contains no trigger word at all.

## L3 — LLM adjudication (critical path)

Zero-shot classification against the owner’s bucket names and descriptions, with structured output returning bucket, reason and confidence. Handles everything L1 does not.

## L2 — Embedding prototypes (shadow mode, additive)

At setup the owner supplies three to five example messages per bucket. These are embedded and reduced to one centroid per bucket; classification is cosine distance with a top-1-over-top-2 margin threshold. L2 runs in shadow mode: it predicts on every message but does not decide. Agreement rate with L3, latency delta and cost delta are logged.

This ordering is deliberate. L1 plus L3 is a complete, shippable system by day 8 with no dependency on L2 succeeding. L2 is then an honest ablation: if it matches L3 on most traffic at a fraction of the cost, that is a strong result; if it does not, the confusion matrix showing where it breaks down is still a finding worth reporting. Either outcome is defensible under questioning; neither blocks the demo.

# 6. Policy layer

## 6.1 Information barriers

A directed policy over sender entity, subject entity, category and viewer role. The governing rule: a message about a person never routes to that person, regardless of that person’s seniority, and escalation walks up the reporting graph skipping the implicated node.

Rules are stored as data, not code, so the owner can edit them and the demo can show a rule change taking effect live.

## 6.2 Alert budget and cost matrix

Each recipient has a daily interruption budget — the founder’s default is ten. The objective is not classification accuracy but precision at that budget: of the ten things the founder is interrupted with, how many genuinely warranted it. Ties are broken by an explicit cost matrix rather than by confidence alone.

| Outcome | Illustrative cost | Rationale |
| --- | --- | --- |
| Confidential complaint leaked to its subject | 1000 | Catastrophic and irreversible; drives the barrier layer |
| Genuine escalation missed or delayed | 50 | High but recoverable |
| Founder interrupted with a routine vendor invoice | 5 | Cheap but compounds across volume |
| Routine item correctly demoted to digest | 0 | Desired behaviour |

# 7. Feedback loop

The dashboard exposes a role switcher and an override control. When a human recategorises or reroutes a message, the system:

- Writes the correction to the overrides table.

- Appends the message embedding as a new exemplar for the corrected bucket.

- Recomputes that bucket’s centroid.

- Resolves the next similar message at L2 rather than L3.

This loop is demonstrable live: override once, send a near-duplicate message, and show it handled by the cheap path with the corrected label.

# 8. Data model

- messages — raw payload, channel, agent_id, thread id, sender handle, received timestamp.

- person_entities — canonical people, provisional flag.

- channel_handles — handle → person entity mapping, per channel.

- org_roles — people, roles, reporting edges, preferred channel.

- buckets — name, description, exemplars, centroid vector, destination role.

- rules — triggers, allowlists, barrier definitions.

- routing_decisions — immutable; deciding layer, bucket, confidence, visibility set, exclusions with reasons, delivery channel.

- overrides — human corrections, used as training signal.

# 9. Fifteen-day plan

| Days | Focus | Exit criteria |
| --- | --- | --- |
| 1–2 | Ingestion only. caspian init, connect all four channels, echo handler. | A message from email, Telegram, Slack and Discord each lands as a row in Postgres. Nothing else is built until this is boring. |
| 3–4 | Schema, normalisation, dedup, threading, raw payload retention. | All tables in section 8 exist and populate correctly under replay. |
| 5–6 | L1 rules engine and rule storage. | Owner-defined triggers and allowlists route deterministically with audit records. |
| 7–8 | L3 LLM classification with structured output. Subject extraction. | Complete shippable classification path. Held-out set of ~200 realistic messages assembled. |
| 9–10 | Policy engine, barriers, alert budget, cost matrix. | A message about a manager is provably withheld from that manager, with a reason recorded. |
| 11 | L2 embedding prototypes in shadow mode. | Agreement rate, latency delta and cost delta logged against L3. |
| 12 | Outbound routing via Caspian and behavior_prompt(). | The same escalation renders correctly as Telegram ping and structured email. |
| 13 | Dashboard: role switcher, triage queue, override control. | A judge can switch roles and see the same message pool render differently. |
| 14 | Evaluation writeup and rehearsal. | Metrics slide complete. Live demo rehearsed end to end four times. |
| 15 | Buffer. | Reserved. Something will break. |

Stretch goal only if days 1–13 land early: cross-channel identity resolution — blocking on cheap keys, pairwise scoring, clustering into person entities, evaluated as precision and recall on roughly 150 hand-labelled pairs. It plugs into stage 2 of the pipeline without disturbing anything else. It is explicitly not on the critical path; it is the component most likely to consume four days and half-work.

# 10. Demo script

Live, unmocked, roughly ninety seconds. Two phones — one for the judge, one acting as the founder’s device.

- The judge sends a Telegram message to the agent and an email to the agent’s address. A third message arrives via Discord.

- All three appear in the pool. The Telegram and email messages are attributed to the same person entity, or if identity resolution is out of scope, the arrival-identity routing is shown resolving all three correctly.

- Role-switch to "ops lead": the complaint concerning the ops lead is absent. Switch to founder: it is present, flagged, with the barrier reason displayed.

- The founder’s phone receives exactly one ping — the escalation — while twelve other messages route silently.

- Override one routing decision on screen, send a near-duplicate, and show the corrected handling.

# 11. Metrics to report

| Metric | Why it is the right metric |
| --- | --- |
| Layer distribution (% L1 / L2 / L3) | Shows the cascade is real, not decorative |
| Precision at the founder’s alert budget vs. naive broadcast | The actual product objective; accuracy is misleading here |
| Cost and latency per message vs. LLM-on-everything | Quantifies what the cheap path earns |
| L2–L3 agreement rate and confusion matrix | The honest ablation result, whichever direction it goes |
| Calibration error on routing confidence | Justifies the low-confidence triage queue threshold |
| Count of barrier-blocked deliveries | Demonstrates the differentiating feature quantitatively |

# 12. Risks and non-goals

## Non-goals

- Reading pre-existing inboxes or Slack history. Not possible; not attempted.

- Paid channels (X, WhatsApp, iMessage). Approval delays are not worth the days.

- More than three agent identities.

- Training a classifier from scratch on user-defined buckets.

## Risks

- Scope creep. Four free channels is sufficient. Every added surface is a live failure point.

- Building the dashboard early. It is the most satisfying and least valuable component. Day 13, not day 3.

- Shipping without evaluation numbers. "It works, look" is indistinguishable from every other unified-inbox submission. The metrics are the differentiator.

- Treating L2 as critical path. It is additive by design. If it slips, the product still ships complete.

# 13. Positioning

The submission should not be pitched as message aggregation. It should be pitched as accountable routing: the system decides who needs to know, enforces who must not know, respects a finite interruption budget, and records a defensible reason for every one of those decisions.

Aggregation is a solved commodity. The barrier graph, the budget arbitration and the audit trail are not, and they are what a judge will remember.